# Team 5

# Test Plan

OpenCart Demo E-Commerce Platform

Prepared by:

# Abdullrahman Emad

QA Lead & Automation Engineer

# Ammar Emad

API Test Engineer

# Ali Ahmed

Manual QA Engineer

# Zyad

Database Test Engineer

Test Plan – OpenCart Demo (Online Shopping Platform)

Team 5

- Objectives

The primary objective of this testing effort is to ensure the stability, usability, and performance of the OpenCart Demo e-commerce platform.

Testing will validate critical user and admin workflows such as user registration, product browsing, cart management, checkout, and payment processing.

Specific objectives:

- Verify functional correctness of all e-commerce features.

- Ensure API and database layers function reliably and securely.

- Validate user experience, performance, and compatibility across browsers.

- Execute automation coverage for critical regression and smoke test flows.

- Conduct UAT to ensure business alignment with customer expectations.

- Approach

The testing will follow a hybrid approach combining manual, automated, API, and database testing.

  - Manual Testing: To validate UI workflows, form validations, error handling, and usability.

  - Automation Testing: Selenium will be used to automate regression and smoke scenarios for checkout, login, and cart workflows.

  - API Testing: Postman will be used to verify request/response validation, headers, and status codes for OpenCart APIs.

  - Database Testing: Validate data integrity, schema consistency, and CRUD operations in the underlying MySQL database.

  - UAT: Conducted by the QA team to verify that the platform meets business and end-user expectations.

Testing techniques will include black-box testing, boundary value analysis, and equivalence partitioning.

All test cases, defects, and progress will be tracked using Jira.

- Scope

In Scope:

  - User registration and login

  - Product search and filtering

  - Add to cart and cart management

  - Checkout workflow with multiple payment methods

  - Admin dashboard verification

  - API endpoints and DB consistency

Out of Scope:

  - Third-party integrations beyond the demo environment

  - Performance benchmarking at production-level scale

- Test Deliverables

The following deliverables will be produced throughout the project lifecycle:

  - Test Plan (this document)

  - Test Scenarios and Test Cases (manual and automated)

  - API Test Collections (Postman)

  - Test Data and DB validation scripts

  - Defect Reports (Jira)

  - Test Execution Reports (weekly)

  - UAT Report and Sign-off

  - Final Test Summary Report

- Dependencies

  - Stable access to the demo environment: https://demo.opencart.com/

  - API documentation for endpoints under test

  - Availability of test data (registered users, product catalog)

  - Timely feedback from stakeholders during UAT

  - Continuous integration setup for automated scripts (if available)

- Test Environment

| Application | OpenCart Demo (Web-based e-commerce) |
| --- | --- |

| OS/Browser | Windows 10+, Chrome (latest), Firefox (latest), Edge |
| --- | --- |
| Database | MySQL (demo backend) |
| Test Tools | Jira, Selenium, Postman |
| Execution Type | Web-based manual and automated testing |
| Environment Type | Remote (shared demo instance) |

- Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Demo site instability | High | Create backup test data and rerun tests when stable |
| API endpoints unavailable | Medium | Use mock requests or delay test phase |
| Limited time/resources | Medium | Prioritize critical flows and automate regression |
| Data reset in demo environment | Medium | Use separate sessions and backup data sets |

- Schedule

| Phase | Activities |
| --- | --- |
| Week 1 | Test planning, requirement review, environment setup |
| Week 2 | Manual functional testing and defect reporting |
| Week 3 | Automation and API testing, regression cycle |
| Week 4 | UAT, final execution, reporting, and sign-off |

- Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Team (3 Members) | Develop and execute manual, API, and automated test cases; log and retest defects; support UAT |
| QA Lead (Shared Role) | Coordinate test activities, manage Jira reports, communicate with stakeholders, and ensure timely delivery |
| Stakeholders / Client | Provide clarifications, validate UAT outcomes, and sign off on acceptance criteria |

- Entry and Exit Criteria

Entry Criteria:

  - Development completed and deployed to test environment

  - Test data prepared and validated

  - Test cases and scripts reviewed

  - Environment stable and accessible

Exit Criteria:

  - All critical and high-severity defects closed

  - ≥95% test case pass rate

  - UAT approval received

  - Final report submitted and signed off

- Test Suspension / Resumption

Testing will be suspended if:

  - The application is not accessible or crashes repeatedly.

  - Critical blockers prevent core functionality testing. Testing will resume once issues are resolved and verified.

- Metrics and Reporting

  - Total Test Cases Executed vs Passed/Failed

  - Defect Density (per module)

  - Automation Execution Coverage (%)

  - Test Case Progress (% complete)

  - Weekly Test Summary Report shared with stakeholders

Execute manual functional testing for key modules (registration, login, cart, checkout).

- Log defects in Jira and track them for resolution.

- Perform re-testing and regression for fixed issues.• Prepare daily/weekly progress

reports.

- Validate UI, usability, and navigation consistency.